# Build Checklist: Lumberjack

Draft - 2 July 2026

Table of Contents

# Phase 0 - Shell

- ☐ 1. Create Lumberjack.lvproj in LabVIEW 2014; add a blank Lumberjack.lvlib as the namespace root; add the Actor Framework as the one runtime dependency. (Container first, so nothing added later needs renaming or relinking.)

# Phase 1 - Leaf typedefs

- ☐ 2. Severity enum. (No dependencies; referenced by nearly everything, so first.)

- ☐ 3. Drop Policy, Relay Mode, Filter Mode enums. (Standalone.)

- ☐ 4. Statement cluster. (Severity.)

- ☐ 5. Filter cluster. (Severity, Filter Mode.)

# Phase 2 - Layout

- ☐ 6. Layout.lvclass abstract, with Format (DD). (Statement.)

- ☐ 7. CSV Layout, JSON Layout, Text Layout, each overriding Format. (Layout, Statement.)

# Phase 3 - Config typedefs

- ☐ 8. Appender Config. (Severity, Filter, Drop Policy, Layout.)

- ☐ 9. File Appender Config, Relay Appender Config. (Appender Config; plus Relay Mode and Enqueuer for the relay.)

- ☐ 10. Lumberjack Config. (Severity, File Appender Config.)

- ☐ 11. Snapshot. (Severity, Enqueuer.)

# Phase 4 - Pure support VIs

Unit tests (Caraya) can begin as soon as each VI here exists.

- ☐ 12. Severity helpers: Rank Compare, Level String.

- ☐ 13. Tag helpers: Default Source Tag, Sanitize.

- ☐ 14. File helpers: ISO 8601 File Name, Base Folder, Prune selection.

- ☐ 15. Path helper: Resolve Host Root. (The only place allowed to compute external paths.)

- ☐ 16. Config: Merge (Unflatten From JSON, baseline as default), Validate, Resolve. (Lumberjack Config, native JSON.)

# Phase 5 - Appender base, message, concretes

Integration tests via a console or relay-queue capture probe can begin once the concretes exist, before the manager or facade.

- ☐ 17. Appender.lvclass (Actor subclass): Init Common, Get ID, Handle Statement, abstract Open Sink/Write/Close Sink (DD), Actor Core. (Phases 1-3.)

- ☐ 18. Log Statement Msg: payload Statement; Do.vi calls Appender:Handle Statement. (Statement, Appender.)

- ☐ 19. Console Appender: sink overrides. (Appender; simplest concrete, build first.)

- ☐ 20. File Appender: sink overrides, Open New File, Prune. (Appender, File Appender Config, Phase-4 file helpers.)

- ☐ 21. Relay Appender: Write sends Log Statement Msg or enqueues, Get Relay Queue. (Appender, Relay Appender Config, Log Statement Msg.)

# Phase 6 - Root actor and control messages

- ☐ 22. Log Manager.lvclass: Resolve Config, Launch Appender, Post Snapshot, Actor Core (launch default File Appender, post initial Snapshot), Handle Stop. (Appender/File Appender, Snapshot, Config VIs.)

- ☐ 23. Control messages: Register Appender, Unregister Appender, Set Global Threshold, Configure Appender, Configure. (Their Do.vi call Log Manager and Appender methods, so after both.)

# Phase 7 - Facade and singleton

- ☐ 24. Logger.lvclass data (Notifier + manager enqueuer) and Log.vi (read Snapshot, stage-1 gate, build Statement, fan out Log Statement Msg). (Snapshot, Statement, Log Statement Msg.)

- ☐ 25. Store: Set Process Default, Get Process Default. (Logger type from item 24.)

- ☐ 26. Initialize (launch Log Manager, create Notifier, post initial Snapshot, store default) and Shutdown. (Log Manager, Store.)

- ☐ 27. Logger control wrappers: Configure Level, Configure Verbosity, Register/Unregister/Configure Appender, Catch Error. (Phase-6 messages.)

- ☐ 28. The six level VIs Trace, Debug, Info, Warn, Error, Fatal, each wrapping Log.vi with a fixed level. (Log.vi.)

# Phase 8 - Surface and packaging

- ☐ 29. Curated palette .mnu files (Action-Status, Appenders, Configure, Data, Utility).

- ☐ 30. examples/: Simple, Two Files, Routed by tag, Relay to UI actor.

- ☐ 31. Finalize tests/ (Unit began at Phase 4, Integration at Phase 5); wire the Test.vi runner.

- ☐ 32. Scripts: Build PPL, Package, Build (source dist).

Test milestones

- ☐ After Phase 4: all pure logic (layout formatting, filter matching, config merge/validate, tag and path resolution, retention selection) is unit-testable.

- ☐ After Phase 5: an appender can be launched with a capture probe to verify delivery, threshold, and filter before the manager and facade exist.

- ☐ After Phase 7: end-to-end singleton and instance calling styles verified.